AGENCY CONTROL #: CSEA/SDU-14-001-S

ATTACHMENT: Attachment P

SOLICITATION TITLE:

| START-UP ACTIVITIES – IDENTIFY AS DAILY, WEEKLY, MONTHLY, OTHER (as necessary) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Time Frame | Evidence of Completion | Evidence Received/Approved By | Date Received / Initials |
| Contract Affidavit (Attachment C) (Section 2.17) | Within ten (10) work days after recommended award | Completed & Signed Affidavit | Procurement Officer |  |
| MBE Outreach Efforts Compliance Statement (Attachment G) (Section 2.33) | Within 10 working days from notification of recommendation for award | Completed & Signed Statement | Procurement Officer |  |
| MBE Subcontractor Project Participation Certification (Attachment H) (Section 2.33) | Within 10 working days from notification of recommendation for award | Completed & Signed Certification | Procurement Officer |  |
| Certificates of Insurance (Section 2.35) | Within 10 working days from notification of recommendation for award | Current Certificate of Insurance meeting all limit requirements | Procurement officer |  |
| Hiring Agreement (Attachment N) (Section 2.41) | Within ten (10) business days from notification of recommendation for award | Completed & Signed Agreement | Procurement Officer |  |
| Transparency Act Data Collection and Sub-Awardee Certification Form (Attachment O) (Section 2.42) | Within ten (10) business days from notification of recommendation for award | Completed & Signed Agreement | Procurement Officer |  |
| Safeguarding of Information from the United States Internal Revenue Service (Section 2.45) | Within ten (10) business days from notification of recommendation for award | Completed & Signed Agreement | State Project Manager |  |
| Child Support Enforcement Administration Annual Internal Revenue Service Employee Awareness (Attachment X) (Section 2.45) | Within ten (10) business days from notification of recommendation for award | Completed & Signed Agreement | State Project Manager |  |
| Performance Bond Form (Attachment BB) (Section 2.43) | Prior to final award of the Contract | Completed & Signed Agreement | Procurement Officer |  |
| Post Award Orientation Conference (Section 3.9) | Within five days after BPW approval of the Contract | Schedule & Conduct 1 Statewide Meeting (sign-in sheets from meeting) | State Project Manager and CSEA Contracts Unit |  |

| FULL PERFORMANCE ACTIVITIES – DAILY |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Time Frame | Evidence of Completion | Evidence Received/Approved By | Date Received / Initials |
| Daily Scope of Work Activities as listed in Section 3.5 | On demand/As required by Service Provided |  | State Project Manager and CSEA Contracts Unit |  |

| FULL PERFORMANCE ACTIVITIES – WEEKLY |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Time Frame | Evidence of Completion | Evidence Received/Approved By | Date Received / Initials |

| FULL PERFORMANCE ACTIVITIES – MONTHLY |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Time Frame | Evidence of Completion | Evidence Received/Approved By | Date Received / Initials |
| Monthly Scope of Work Activities as listed in Section 3.5 | On demand/As required by Service Provided |  | State Project Manager and CSEA Contracts Unit |  |

| FULL PERFORMANCE ACTIVITIES – ANNUALLY |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Time Frame | Evidence of Completion | Evidence Received/Approved By | Date Received / Initials |
| Annual Scope of Work Activities as listed in Section 3.5 | On demand/As required by Service Provided |  | State Project Manager and CSEA Contracts Unit | Monthly Scope of Work Activities as listed in Section 3.5 |

| FULL PERFORMANCE ACTIVITIES – OTHER (one time only, as requested, etc.) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Time Frame | Evidence of Completion | Evidence Received/Approved By | Date Received / Initials |

| REPORTS |  |  |  |
| --- | --- | --- | --- |
| Report Requirements / Section | Time Frame – Due During the 90 Day Transition-In Period | Report Sent To | Date Received / Initials |
| Key Personnel completed Logon-Id Request Forms (§ 3.3.B) | NTP +30 calendar days | State Project Manager |  |
| Non Key Personnel completed Logon | NTP +60 calendar days | State Project Manager |  |
| Copy of signed lease. (§3.5.12.D) | Within fifteen (15) calendar days after the start date of the Contract. | State Project Manager |  |
| Project Management Work Plan 3.5.17 | NTP +10 calendar days | State Project Manager |  |
|  |  | State Project Manager |  |
| Project Schedule (§3.7) | NTP +5 calendar days | State Project Manager |  |
| Staffing Management Plan (§3.7 ) | NTP + 10 calendar days | State Project Manager |  |
| Risk Management Plan (§3.7) | NTP + 15 calendar days | State Project Manager |  |
| Communication Management Plan (§3.7) | NTP +15 calendar days | State Project Manager |  |
| Configuration Plan 3.5.17 | NTP +60 calendar days | State Project Manager |  |
| Quality Assurance Plan - Initial Draft (§3.5.19) | Within 45 days of the Contract start date | State Project Manager |  |
| Deliverable Sign-Off Procedures (§ 3.5.17) | NTP +5 calendar days | State Project Manager |  |
| Monthly Progress Reports (§3.7) | Due the 30th day of the month following the close of the period | State Project Manager |  |
| CSES Interface System Requirements Document (includes business process flow) | Within fifteen (15) calendar days after the start date of the Contract | State Project Manager |  |
| SDLC Plan (§ 3.5.7B) | NTP + 10 calendar days | State Project Manager |  |
| System Testing Plan (§3.5.7C) | NTP +10 calendar days | State Project Manager |  |
| Acceptance Test – Results of two successfully completed tests based on System Testing Plan | NTP + 70 calendar days | State Project Manager |  |
| Transition Results Document (§3.7) | NTP + 80 calendar days | State Project Manager |  |
| Final Security Plan that includes system security test plan (§3.5.24) | NTP + 30 calendar days | State Project Manager |  |
| Final Payment Processing Plan | NTP + 15 calendar days. | State Project Manager |  |
| Internal Operating Procedures (§3.5.11) | NTP +30 calendar days | State Project Manager |  |
| Training Plan (§3.5.10) | NTP +30 calendar days | State Project Manager |  |
| Documentation of Completed Training | Within seventy-five (75) calendar days after Contract start date | State Project Manager |  |
| Back-Up Facility Initial Test Results (§ 3.5.12 E) | Within sixty (60) calendar days after Contract start date | State Project Manager |  |
| Draft Business Continuity Plan (§3.5.13) | NTP + 45 calendar days | State Project Manager |  |
| Final Business Continuity Plan (§3.5.13) | Within ninety (90) calendar days after the Contract start date. | State Project Manager |  |
| Final Quality Assurance Plan (§3.5.19) | Within ninety (90) calendar days after the start date of the Contract | State Project Manager |  |
| Quality Assurance Reports – submit in writing to include results of reviews and any corrective actions taken to resolve deficiencies.(§ 3.5.19 C) | Within thirty (30) calendar days after the end of the report quarter beginning with first full calendar Quarter after implementation of payment processing functions. | State Project Manager |  |
| Monthly Invoices – Payment Terms and billing | By the 30th day after the end of the month | State Project Manager |  |
| MBE Subcontractor Payment Report (§ 2.33 D) | For each MBE subcontractor, within fifteen (15) calendar days after the end of the report month in which payments were received by the MBE | State Project Manager |  |
| Insurance Certificate and Performance Bond | Within ten (10) business days after notification of Contract award. | Procurement Officer |  |

| REPORTS |  |  |  |
| --- | --- | --- | --- |
| Report Requirements / Section | Time Frame – Ongoing | Report Sent To | Date Received / Initials |
| Weekly Status Report (§3.7) | Within five business days after the end of the reporting period. | State Project Manager |  |
| Monthly Progress Report (§3.7) | Due the 30th of each month following the report month | State Project Manager |  |
| Prime Contractor Unpaid MBE Invoice Report Contraction Administration (§2.33C) | within fifteen (15) calendar days after the end of the report month in which payments were due but not paid to MBE subcontractor(s) | State Project Manager |  |
| Monthly Other State Refund Report | Within fifteen (15) business days after the end of report month | State Project Manager |  |
| Daily Deposit Verification – DEPOSIT | Within one business day after bank deposit is completed | State Project Manager |  |
| Electronic Copy of Deposit Confirmation | Within one business day after bank deposit is completed | State Project Manager |  |
| Cumulative Monthly Unidentified Payment Report (§3.5.3(F) (2) | Within twenty (20) business days after the report month | State Project Manager |  |
| Abandoned Property Notification (§ 3.5.3(F) (1)) | Within three years after receipt of unidentified payment | State Project Manager |  |
| Daily Transaction Report | Within one business day after report day | State Project Manager |  |
| Report of Discrepancies & Posting Errors on the General Ledger | Daily basis | State Project Manager |  |
| Report of Reconciled Central Depository Account – | Within ten (10) calendar days after the report month | State Project Manager |  |
| Reconciled Monthly Bank Account Statement (§3.5.3 H) | Within thirty (30) calendar days after report month | State Project Manager |  |
| Monthly Invoices – Payment Terms and billing (§2.24) | By the 30th day after the end of the month | State Project Manager |  |
| Prime Contractor Unpaid MBE Invoice Report Contraction Administration (§2.33(F) (1)) | Due thirty (30) calendar days after the end of the report month in which payments were due but not paid to MBE subcontractor(s) | State Project Manager |  |
| MBE Subcontractor Invoice Payment Report (§2.33(F) (2)) | Due thirty (30) calendar days after the end of the report month in which payments were received by the MBE | State Project Manager |  |
| Transactions Exceptions Report (§ 3.5.7 A(8)) - Payment Processing Exception Report - Cumulative Unidentifiable Report - Weekly Refund Report - Cumulative Refund Report - Cumulative Recoupment Report | Once daily | State Project Manager |  |
| Weekly Report of Contractor Misapplied Payments | Due the last business day of each week | State Project Manager |  |
| Weekly Cumulative NSF Report | Within five business days after the end of the reporting period. | State Project Manager |  |
| Weekly Report of All Recoupment Payments Processed | Weekly basis | State Project Manager |  |
| Weekly Reconciliation Report 3.5.4 | Daily basis and weekly basis | State Project Manager |  |
| Outreach Plan Status Reports | Bi-annually beginning June 1, 2014. | State Project Manager |  |
| Quality Assurance Quarterly Report | Within thirty (30) calendar days after the end of the report quarter | State Project Manager |  |
| Business Continuity Plan | Updates due within sixty (60) calendar days after the annual test | State Project Manager |  |
| Back-Up Facility Annual Test Results | Within thirty (30) calendar days after the end of each twelve (12) month period | State Project Manager |  |
| Internal SSAE-16 Audit Reports (§3.5.20) | Due on or before June 1 of each Contract year, beginning with June 1, 2014. | State Project Manager |  |
| Adverse Situation Report | Within five business days after identifying the adverse situation | State Project Manager |  |
| Responses to Monitoring (including Performance Evaluations) and Audit Reports (including SSAE-16 Audit) | Within the time frames established in the Report | State Project Manager |  |
| Cumulative Monthly Unidentifiable Payment Report (§ 3.5.3F) | Within thirty (30) calendar days after the end of each calendar month. | State Project Manager |  |

| REPORTS |  |  |  |
| --- | --- | --- | --- |
| Report Requirements / Section | Time Frame – Transition-Out | Report Sent To | Date Received / Initials |
| Report of any outstanding deliverables tasks and time frames for completion | Within five business days after receipt of request from the State | State Project Manager |  |
| Report documenting that all services and/or deliverables are completed and approved | Within five business days after receipt of request from the State | State Project Manager |  |
| All source code, object code, design and architecture documentation and all data files are delivered to the State | Within five business days after receipt of request from the State | State Project Manager |  |
| Reports that provide: a. Results of any final audit b. Audit of Contractor’s unidentified collections | Within five business days after receipt of request from the State | State Project Manager |  |
| Updated system documentation to include modification to the system | Within five business days after receipt of request from the State | State Project Manager |  |
| Electronic data files from the payment processing system on CD | Within five business days after receipt of request from the State | State Project Manager |  |
| Electronic data files from the Transaction Request system and hard copy documentation | Within five business days after receipt of request from the State | State Project Manager |  |
| Hard copy Non-IV-D, recoupment, direct deposit, and debit card records 3.5.3.K | Within five business days after receipt of request from the State | State Project Manager |  |
| Records of final bank reconciliation and outstanding forgery reimbursement package, and validated final deposit | Within five business days after receipt of request from the State | State Project Manager |  |
| Complete and submit Checklist to ensure that all turn-over requirements are met | Within five business days after receipt of request from the State | State Project Manager |  |
| Transition Plan | Within three hundred sixty five (365) calendar days prior to Contract end date. | State Project Manager |  |

|  | MEETINGS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting Requirement / Section |  | Frequency of Meeting | Location of Meeting |  |  |  | Length of Meeting | Date Meeting Held / Initials |
| Post-Award Orientation Conference (Section 3.7) |  | One (1) time only | TBD |  |  |  | TBD |  |
|  | CONTRACT CLOSE OUT |  |  |  |  |  |  |  |
| Activity |  | Time Frame | Evidence of Completion |  |  | Evidence Received/Approved By |  | Date Received / Initials |
| Report of any outstanding deliverables tasks and time frames for completion |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Report documenting that all services and/or deliverables are completed and approved |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| All source code, object code, design and architecture documentation and all data files are delivered to the State |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Reports that provide: a. Results of any final audit b. Audit of Contractor’s unidentified collections |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Updated system documentation to include modification to the system |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Electronic data files from the payment processing system on CD |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Electronic data files from the Transaction Request system and hard copy documentation |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Hard copy Non-IV-D, recoupment, direct deposit, and debit card records 3.5.3.K |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Records of final bank reconciliation and outstanding forgery reimbursement package, and validated final deposit |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Complete and submit Checklist to ensure that all turn-over requirements are met |  | Within five business days after receipt of request from the State |  |  | State Project Manager |  |  |  |
| Transition Plan |  | Within three hundred sixty five (365) calendar days prior to Contract end date. |  |  | State Project Manager |  |  |  |